TRACE

Trustworthy Research through Autonomous Coordination and Evidence

Technical Stack, Repository Structure & Development Roadmap

# 1. Project Overview

TRACE is an autonomous multi-agent research assistant. A raw research query is decomposed into sub-questions, retrieved evidence is gathered from the web and academic sources, compressed into digests, fact-checked and cross-verified for contradictions, and finally synthesized into a cited report. The system is built around a five-stage pipeline (Planner → Retrieval → Summarizer → Fact-Checking → Report Generator) with three feedback loops for quality control, coordinated through a Shared Research State.

# 2. Technical Stack

## 2.1 Models

| Component | Model / Choice | Notes |
| --- | --- | --- |
| Planner | Qwen3.5-9B + LoRA (Unsloth) | Fine-tuned on Research Questions dataset; in progress |
| Squeezer (shared) | Qwen3.5-3B | Separate fine-tune/prompt strategy from the planner; used for compression and loop regeneration context |
| Inference serving | vLLM / Ollama (local) | Groq or Together API as a fallback for speed if local GPU is limited |

## 2.2 Orchestration

- LangGraph — manages the full multi-agent flow, including the three feedback loops (cycles). Gives state checkpointing and conditional edges out of the box.

## 2.3 Backend

- FastAPI — agent orchestration API and endpoints

- Pydantic v2 — strict schema enforcement for task plans, digests, and claim labels

## 2.4 Shared Research State

- Supabase (Postgres) — structured tables: sub_questions, queries, sources, scores, digests, claims

- Supabase pgvector — optional, for embedding-based similarity/dedup of sources

- Redis (Upstash) — caching of source-scorer results, rate limiting for external APIs

## 2.5 Retrieval APIs

- Web Search Agent: Tavily API

- Paper Retrieval Agent: arXiv API + Semantic Scholar API

## 2.6 Background Jobs / Async

- Celery + Redis broker — parallel query execution across Web Search and Paper Retrieval agents

## 2.7 Frontend

- Next.js + React — query input, live stage progress (via SSE/WebSocket), final report view with citations

- Tailwind CSS — styling

## 2.8 Fine-Tuning Infrastructure

- Unsloth + HuggingFace transformers/datasets

- Weights & Biases (or local logging) for tracking LoRA training runs

## 2.9 Deployment

- Docker + docker-compose — FastAPI, Celery worker, Redis, Next.js as separate services

- Model serving: vLLM in its own container, or Modal / RunPod if no local GPU is available in production

- Hosting: Railway or Render for backend + worker, Vercel for the Next.js frontend, Supabase managed for the database

# 3. Repository Structure

trace/

├── apps/

│   ├── api/                          # FastAPI backend

│   │   ├── main.py

│   │   ├── config.py

│   │   ├── dependencies.py

│   │   ├── routers/

│   │   │   ├── query_router.py       # POST /research, GET /research/{id}/status

│   │   │   └── report_router.py

│   │   ├── graph/                    # LangGraph definition

│   │   │   ├── state.py              # SharedResearchState schema (Pydantic)

│   │   │   ├── build_graph.py        # wires all stages + loop edges

│   │   │   └── router_logic.py       # conditional edges (LOOP 1/2/3 triggers)

│   │   ├── agents/

│   │   │   ├── stage1_planner/

│   │   │   │   ├── question_generator.py   # loads fine-tuned Qwen LoRA

│   │   │   │   └── query_expansion.py

│   │   │   ├── stage2_retrieval/

│   │   │   │   ├── web_search_agent.py

│   │   │   │   ├── paper_retrieval_agent.py

│   │   │   │   └── source_reliability_scorer.py

│   │   │   ├── squeezer/

│   │   │   │   └── squeezer.py             # Qwen3.5-3B, normal path + LOOP regen path

│   │   │   ├── stage3_summarizer/

│   │   │   │   ├── per_source_digest.py

│   │   │   │   └── coverage_check.py

│   │   │   ├── stage4_factcheck/

│   │   │   │   ├── fact_checker.py

│   │   │   │   └── contradiction_detector.py

│   │   │   └── stage5_report/

│   │   │       └── report_generator.py

│   │   ├── services/

│   │   │   ├── db_service.py         # Supabase read/write for Shared Research State

│   │   │   ├── cache_service.py      # Redis

│   │   │   └── llm_service.py        # wraps model calls (vLLM/Groq client)

│   │   ├── models/                   # Pydantic schemas

│   │   │   ├── task_plan.py

│   │   │   ├── source.py

│   │   │   ├── digest.py

│   │   │   └── claim.py

│   │   ├── celery_app.py

│   │   └── tasks/                    # Celery tasks for parallel retrieval

│   │       └── retrieval_tasks.py

│   │

│   └── web/                          # Next.js frontend

│       ├── app/

│       │   ├── page.tsx              # query input

│       │   └── report/[id]/page.tsx  # final report view

│       ├── components/

│       │   ├── StageProgress.tsx     # live pipeline status

│       │   └── ReportView.tsx

│       └── lib/api.ts

│

├── training/

│   ├── question_generator/

│   │   ├── prepare_dataset.py        # Research Questions dataset formatting

│   │   ├── finetune_unsloth.py       # LoRA fine-tune script (Qwen3.5-9B)

│   │   └── eval.py

│   └── squeezer/

│       ├── prepare_dataset.py

│       └── finetune_unsloth.py       # Qwen3.5-3B

│

├── db/

│   ├── migrations/                   # Supabase SQL migrations

│   │   └── 001_init_schema.sql       # sub_questions, sources, digests, claims tables

│   └── schema.sql

│

├── infra/

│   ├── docker/

│   │   ├── Dockerfile.api

│   │   ├── Dockerfile.worker

│   │   └── Dockerfile.web

│   ├── docker-compose.yml

│   └── docker-compose.prod.yml

│

├── evaluation/

│   ├── test_queries.json

│   └── run_eval.py                   # end-to-end pipeline eval (coverage, contradiction accuracy)

│

├── .env.example

├── pyproject.toml / requirements.txt

└── README.md

# 4. Development Roadmap (Through Deployment)

The pipeline stages have hard dependencies on each other, so the phases below should generally be executed in order. Within a phase, sub-items that don't depend on a model can be started in parallel with fine-tuning work.

- Phase 0 — Repository & Infrastructure Skeleton

- Set up the folder structure above (apps/api, apps/web, training/, db/, infra/)

- Create .env.example, pyproject.toml / requirements.txt, README skeleton

- Git init, branching strategy

- Supabase project + schema migration for the Shared Research State tables

- Lock Pydantic schemas (task_plan, source, digest, claim) early — these are the contracts between stages

- Phase 1 — Stage 1: Planner (in progress)

- Complete Question Generator LoRA fine-tune (Qwen3.5-9B), save adapter weights

- query_expansion.py — prompt-based, no training required; can be built in parallel with fine-tuning

- Wire into LangGraph as the first node; write the task plan to Supabase via db_service.py

- Phase 2 — Stage 2: Retrieval

- web_search_agent.py using the Tavily API

- paper_retrieval_agent.py using arXiv and Semantic Scholar APIs for metadata + PDF links

- PDF content extraction pipeline (see Section 5 for full detail and edge cases)

- source_reliability_scorer.py — rule-based scoring first (authority, recency, peer-review status, relevance); no ML required initially

- Get the sequential version working end-to-end for a single sub-question first, then wrap in Celery tasks for parallel execution across query variants

- Phase 3 — Squeezer (Shared Utility)

- Fine-tune or prompt-tune Qwen3.5-3B (separate from the 9B planner model)

- Build both call paths: normal compression (used by Stage 3) and regeneration-context (used later by the feedback loops)

- Phase 4 — Stage 3: Summarizer

- per_source_digest.py — calls the Squeezer

- coverage_check.py — determines whether evidence coverage is sufficient; this logic triggers LOOP 2, so thresholds need careful testing

- Phase 5 — Stage 4: Fact-Checking

- fact_checker.py — labels claims Supported / Contradicted / Unverified, weighted by source reliability scores

- contradiction_detector.py — cross-source claim comparison, flags disagreement or missing evidence

- Phase 6 — Stage 5: Report Generator

- Synthesize verified claims into a cited report

- Flag confidence per claim; Unverified claims must never be presented as fact

- Phase 7 — Linear Pipeline Integration

- Connect all five stages in LangGraph without the feedback loops first

- Test manually on a handful of real queries end-to-end before adding loop complexity

- Phase 8 — Feedback Loops

- LOOP 1 (weak reliability score) → regenerates context via the Squeezer

- LOOP 2 (insufficient coverage) → returns to the Squeezer

- LOOP 3 (low confidence — too many Contradicted / Unverified claims) → bypasses the Squeezer, returns to Stage 1/2

- Implement as conditional edges in router_logic.py

- Phase 9 — API & Frontend

- FastAPI endpoints: /research, /research/{id}/status (SSE for live stage updates)

- Next.js UI: query input, live pipeline progress, final report view with citations

- Phase 10 — Evaluation

- Build evaluation/test_queries.json

- Run end-to-end evaluation; measure coverage and contradiction-detection accuracy; tune loop thresholds

- Phase 11 — Dockerize & Deploy

- Write Dockerfiles per service; validate full stack locally via docker-compose

- Deploy: backend + Celery worker → Railway/Render; database → Supabase managed; frontend → Vercel; model serving → RunPod/Modal if GPU is needed in production

# 5. PDF Content Extraction — Tools & Edge Cases

arXiv and Semantic Scholar APIs return metadata and a PDF link only — they do not parse content. A dedicated extraction pipeline is required for the Paper Retrieval Agent.

## 5.1 Tool Comparison

| Tool | Strengths | Weaknesses |
| --- | --- | --- |
| PyMuPDF (fitz) | Fast, good for plain text | Tables and multi-column layouts often come out garbled |
| pdfplumber | Better table extraction (bounding-box based) | Slower than PyMuPDF |
| unstructured (library) | Layout detection: headers, tables, figures; pure Python, easy install | Less specialized than GROBID for academic structure |
| GROBID | Purpose-built for scientific PDFs; extracts structured sections (abstract, methods, references, figures) | Requires its own Docker service (Java-based); more setup effort |
| Nougat (Meta) | OCR-free, transformer-based; strong on math-heavy papers with equations/tables | Heavier compute requirement |

### Recommendation

Use GROBID as the primary extractor for research papers (self-hosted Docker container, purpose-built for academic PDF structure), with `unstructured` or `pdfplumber` as a fallback if GROBID fails or times out. If setup time is limited, start with `unstructured` (pure Python, pip install) and add GROBID later if table/section accuracy needs improve.

## 5.2 Edge Cases to Handle Explicitly

- Multi-column layout — plain text extraction jumbles reading order across columns. GROBID and unstructured handle this via layout detection.

- Tables — need a separate extraction path. Use pdfplumber's .extract_tables() or camelot-py for well-bordered tables; scanned/image-based tables require OCR (PaddleOCR).

- Charts/figures — text extraction does not capture these. Recommended approach: extract figure captions only (usually sufficient context) rather than the images themselves, unless figure content is critical to a query.

- Equations — LaTeX/MathML often get mangled in plain extraction. Use Nougat if equations matter for the queries in scope; otherwise treat as noise and strip.

- Scanned / image-only PDFs — no extractable text layer, requires OCR fallback (PaddleOCR/Tesseract)

- References / bibliography section — should generally be stripped or extracted separately so it doesn't pollute the content digest.

- Repeating headers/footers/page numbers — need a de-duplication and cleaning pass.

- Broken or malformed PDFs — always wrap extraction in a try/except fallback chain; never let one bad PDF crash the pipeline.

- Paywalled / inaccessible PDFs — Semantic Scholar sometimes returns only an abstract. Fall back to an abstract-only source with a lower reliability score rather than failing the whole retrieval.

## 5.3 Suggested Extraction Pipeline

def extract_pdf_content(pdf_url: str) -> ParsedPaper:

try:

return grobid_extract(pdf_url)      # structured: sections, tables, figure captions

except GrobidError:

try:

return pdfplumber_extract(pdf_url)   # text + tables

except Exception:

text = pymupdf_fallback(pdf_url)     # last resort, raw text

if not text.strip():

text = ocr_fallback(pdf_url)     # PaddleOCR for scanned PDFs

return ParsedPaper(text=text, tables=[], structured=False)